RCM SLM — ZERO-COST
MAXIMUM-ACCURACY BLUEPRINT

A practical end-to-end plan for building, fine-tuning, evaluating, packaging and deploying an RCM-domain Small Language Model

Target stack
Google Colab • Hugging Face • PEFT/LoRA • FastAPI • Next.js • Neon PostgreSQL • Resend • Vercel • Render • GGUF

CORE PRINCIPLE: Do not try to make the model memorize every current payer rule. Fine-tune the model for RCM behavior and structured tasks; use RAG/tooling for changing policies, code references and live account data. This is the safest route to high practical accuracy.

Prepared from the supplied RCM fine-tuning source, expanded with implementation architecture and current free-tier constraints.

# 1. Executive Decision: What You Should Build

The project should not be treated as “fine-tune one model and put it behind an API.” For maximum practical RCM accuracy at zero monetary cost, build a layered RCM assistant:

| Layer | Purpose | Recommended implementation |
| --- | --- | --- |
| Base SLM | Language and reasoning foundation | An open-weight instruction model that fits free Colab resources |
| SFT / LoRA | Teach RCM terminology, task formats and response behavior | PEFT LoRA; QLoRA when running on a compatible GPU |
| Structured heads / rules | High-precision deterministic checks | Python validators + code lists + claim rules |
| RAG | Current payer policies, coding references, manuals | FAISS/local index or PostgreSQL + pgvector if available |
| Tools | Live/authoritative lookups | FastAPI tool endpoints |
| Safety layer | Prevent invalid codes, PHI leakage and unsafe autonomous actions | Validators + redaction + human approval |
| Backend | Inference orchestration | FastAPI |
| Frontend | RCM workbench | Next.js |
| Database | Users, cases, predictions, audit logs, feedback | Neon PostgreSQL |
| Email | Alerts / appeal workflow / reports | Resend only if needed |
| Deployment | Public demo / application | Vercel + Render + Neon |

Accuracy target: optimize for task-specific correctness, not a single “LLM score.” Coding accuracy/F1, denial AUC/precision-recall, retrieval recall, exact structured output validity and human review agreement matter more than generic chatbot benchmarks.

# 2. What “0 Cost” Actually Means

A zero-dollar student/project deployment is feasible if you stay inside free quotas. It is not equivalent to unlimited production infrastructure. Free Render services have resource and idle limitations; Resend currently has a free transactional tier; and free database/deployment quotas can change.

| Component | Zero-cost role | Hard reality |
| --- | --- | --- |
| Google Colab | Training / evaluation | Free compute is quota-based and not guaranteed. Sessions can end. |
| TPU | Potential acceleration | The training framework must support TPU/XLA; bitsandbytes QLoRA is primarily a CUDA/GPU workflow. |
| Hugging Face | Models, datasets, adapter storage | Use licenses that permit your intended use. |
| Neon | PostgreSQL | Use only within the current free allowance. |
| Render | FastAPI hosting | Free web services spin down after inactivity and have resource limits. |
| Vercel | Next.js frontend | Use the free/Hobby limits for a personal/demo project. |
| Resend | Transactional email | Free tier is quota-limited; optional for the first version. |

Current checked limits for the services are documented in the official references listed in the final section. Render explicitly describes its Free instances as suitable for testing/hobby projects and notes that free web services spin down after 15 minutes of inactivity.

# 3. What the Supplied RCM Source Establishes

The supplied source defines RCM as an end-to-end revenue process from patient intake through reimbursement and identifies coding, claims scrubbing, denial prediction/management, patient communication, prior authorization assistance and revenue forecasting as LLM-suitable tasks.

It also emphasizes de-identification, task-specific labels, synthetic data, QLoRA/PEFT, evaluation, RAG, tool use, audit logs, continual learning and human oversight.

RCM process: preregistration/verification → charge capture → coding → claim submission/scrubbing → remittance → patient collections → process review.

Candidate training labels: diagnosis/procedure codes, paid/denied outcomes, denial reasons and patient inquiry categories.

Suggested open data families: MIMIC, eICU, CMS public-use files and Synthea.

Source fine-tuning recipe: quantized model + LoRA adapters + supervised instruction data + held-out evaluation.

Source advanced features: RAG, code lookup tools, billing-system APIs, explainability/audit logs, differential privacy, continual learning and agent workflows.

The source itself says the fine-tuned model should be an assistant rather than an autonomous authority, with human review for critical outputs.

# 4. Define the RCM Product Before Training

Do not start by downloading a model. First define the exact tasks the model must solve.

| Priority | Task | Input | Output | Metric |
| --- | --- | --- | --- | --- |
| P0 | RCM Q&A | Question + retrieved context | Grounded answer + citations | Expert correctness / groundedness |
| P0 | Coding assistance | Clinical/encounter text | ICD/CPT/HCPCS candidates + evidence | Exact match / F1 / validity |
| P0 | Denial analysis | Claim + denial code/reason | Reason + corrective action | Accuracy / F1 / expert agreement |
| P0 | Claim scrubbing | Structured claim | Errors/warnings | Precision / recall |
| P1 | Appeal draft | Denial + supporting facts | Appeal draft | Human acceptance/edit rate |
| P1 | Prior authorization | Clinical facts + payer requirement | Missing information + draft | Field extraction accuracy |
| P1 | Patient billing explanation | Billing event + allowed context | Plain-language explanation | Human rating / safety |
| P2 | Revenue forecasting | Historical aggregates | Forecast | MAE/MAPE |

Do not force every task into one generative objective. Classification/forecasting can be handled by specialized models or deterministic/statistical components while the SLM handles language-heavy tasks.

# 5. Data Strategy: The Biggest Accuracy Lever

The source emphasizes that fine-tuning requires task-specific data and that synthetic data can augment scarce or PHI-sensitive data.

## 5.1 Recommended dataset mix

| Data source | Use | Role in training |
| --- | --- | --- |
| MIMIC-IV / related clinical datasets | Clinical language + diagnosis/procedure context | Coding-oriented examples and terminology |
| eICU | Multicenter ICU data | Additional clinical variation |
| CMS public-use claims | Claims/payment patterns | Structured claims/denial-style tasks where fields permit |
| Synthea | Synthetic EHR/insurance/billing | Large-scale synthetic instruction generation |
| Synthetic RCM scenarios | Controlled edge cases | Rare denial, authorization, claim-scrubbing and safety cases |
| Expert-authored examples | Gold-standard behavior | Highest-value validation and instruction examples |

## 5.2 Build a unified schema

{
  "id": "case_000001",
  "task": "denial_analysis",
  "instruction": "Analyze the claim denial and identify corrective action.",
  "context": {
    "payer": "...",
    "claim_type": "...",
    "codes": ["..."],
    "denial_reason": "...",
    "documentation": "..."
  },
  "response": {
    "classification": "...",
    "reason": "...",
    "recommended_action": "...",
    "evidence": ["..."],
    "confidence": 0.0
  },
  "source": "synthetic|public|expert",
  "split": "train|validation|test"
}

## 5.3 Prevent data leakage

Split by patient/encounter/claim family where applicable, not random rows alone.

Keep validation and test cases completely unseen during synthetic generation templates.

Never let near-duplicate claim narratives appear in both train and test.

Maintain a locked benchmark set that nobody uses during iterative training.

Track provenance for every example.

Use de-identified or synthetic data only. The supplied source stresses removal of all 18 HIPAA Safe Harbor identifiers for applicable real data.

# 6. Create a High-Quality Instruction Dataset

A smaller, cleaner, diverse dataset can outperform a large noisy dataset. Build examples around failure modes rather than merely increasing row count.

## 6.1 Seven training buckets

RCM terminology and process understanding

Clinical text → coding candidate generation

Claim scrubbing and error identification

Denial reason → explanation → corrective action

Prior authorization extraction and missing-field detection

Patient-friendly billing/insurance explanations

Safety: refusal, uncertainty, PHI redaction and escalation to human reviewer

## 6.2 Synthetic-data generation pipeline

Start from structured templates: payer, claim type, code family, authorization status, documentation state and denial reason.

Generate multiple phrasings for the same underlying case.

Generate hard negatives: plausible but invalid code combinations, missing modifiers, conflicting documentation and incorrect authorization.

Run deterministic validators over generated examples.

Deduplicate using normalized text and embeddings.

Keep only examples that pass schema validation.

Reserve expert-written examples for validation and high-value fine-tuning.

Do not train on model-generated answers blindly. Synthetic data can amplify errors. Every synthetic sample should pass a rule-based or reference-based validation step before entering the training set.

# 7. Base Model Selection

The supplied source lists older open models such as LLaMA-2, Mistral-7B, Gemma-7B, Falcon-7B and GPT-J-6B. For the actual 2026 implementation, select an actively supported small instruction model with a permissive license and good Hugging Face/Transformers compatibility.

| Requirement | Why it matters | Decision rule |
| --- | --- | --- |
| Open weights | Required for local inference and GGUF packaging | Reject closed/API-only models |
| Permissive license | Important for deployment/use | Verify the exact model license |
| Instruction tuned | Reduces training burden | Prefer instruct/chat checkpoint |
| Small enough for free inference | Render has limited CPU/RAM | Prefer a quantized small model |
| Transformers + PEFT compatibility | Training workflow | Must load cleanly in Colab |
| GGUF/llama.cpp support | Local deployment | Prefer architectures with mature conversion support |

Do not choose a model solely because it has the largest parameter count. A smaller model with high-quality RCM data + RAG + validators can be much more useful than a larger model with noisy fine-tuning.

# 8. Google Colab TPU: How to Use It Without Getting Trapped

Your requested stack says Google Colab (TPU). The source’s QLoRA example, however, uses bitsandbytes 4-bit quantization and Hugging Face PEFT. That workflow is naturally GPU/CUDA-oriented. TPU execution requires a TPU-compatible training path such as PyTorch/XLA or JAX/Flax, and not every PEFT/quantization combination behaves the same way.

| Path | Use | Recommendation |
| --- | --- | --- |
| TPU + PyTorch/XLA | Full/adapter training when model/framework supports it | Use if the selected model and training stack are verified first |
| TPU + JAX/Flax | Alternative TPU-native training | Advanced option; more engineering |
| Free Colab GPU + QLoRA | 4-bit + LoRA with bitsandbytes | Best practical fallback for the source’s exact recipe |
| CPU | Data preparation/evaluation | Use for preprocessing, not serious SLM fine-tuning |

Best zero-cost rule: keep your notebook portable. Build data preparation, evaluation and packaging independent of the accelerator. Then select TPU when the model supports it; otherwise use a free Colab GPU when available. Do not redesign the entire project around one accelerator.

# 9. Fine-Tuning Recipe

## 9.1 Recommended adapter configuration

LoRA starting point:
r = 16
alpha = 32
dropout = 0.05
target_modules = attention projections + relevant MLP projections supported by model
epochs = 2–5
learning_rate = tune around 5e-5 to 2e-4
gradient_accumulation = increase until effective batch is stable
sequence_length = choose from actual RCM examples; avoid padding everything to max
early_stopping = yes
best_checkpoint = validation metric, not training loss

The supplied source gives r=4–16 as a typical range, alpha often around 2×r, dropout around 0.05, a few epochs, gradient accumulation and mixed precision. Use these as starting points, then tune empirically.

## 9.2 Do not overtrain

Track validation loss and task metrics every epoch.

Stop when domain performance stops improving.

Check general language behavior after fine-tuning.

Test for memorization and PHI regeneration.

Compare base model vs fine-tuned model on the same locked benchmark.

# 10. Maximum-Accuracy Strategy: Multi-Stage Training

Instead of one giant SFT run, use controlled stages.

| Stage | Training objective | Expected benefit |
| --- | --- | --- |
| Stage A | RCM terminology/process + high-quality examples | Domain vocabulary and workflow understanding |
| Stage B | Task-specific structured examples | Coding/denial/claim behavior |
| Stage C | Hard negatives + edge cases | Robustness |
| Stage D | Safety + uncertainty + escalation | Lower hallucination and unsafe behavior |
| Stage E | Small expert-quality instruction set | Behavior polish |

If compute is tight, combine A–D into one balanced dataset rather than repeatedly restarting training. Keep Stage E small and high-quality.

# 11. Evaluation: Prove That the Model Actually Improved

Never report only training loss. Build a benchmark with separate slices.

| Benchmark slice | Examples | Primary metric |
| --- | --- | --- |
| Coding | Diagnosis/procedure mapping | Exact match, micro/macro F1 |
| Denial | Paid/denied or denial reason | Accuracy, precision, recall, F1, AUC where applicable |
| Claim scrubbing | Missing/mismatched fields | Precision/recall |
| RAG | Policy/manual questions | Retrieval recall@k + grounded answer correctness |
| Patient communication | Billing explanations | Human correctness + safety rating |
| Robustness | Ambiguous/incomplete claims | Correct escalation/uncertainty |
| Security | PHI/prompt-injection tests | Leakage rate / attack success rate |

## 11.1 Baselines you must record

Base model without fine-tuning.

Fine-tuned model without RAG.

Fine-tuned model + RAG.

Fine-tuned model + RAG + validators.

If possible, compare against a simple non-LLM classifier for denial prediction.

The goal is not to prove that the SLM is always better. The goal is to identify where each component is strongest and build the final system around measured performance.

# 12. RAG: The Most Important Complement to Fine-Tuning

The source recommends RAG for current payer policies, insurance manuals and coding references because these change more frequently than model weights.

User
  ↓
Next.js UI
  ↓
FastAPI /chat
  ↓
Query classifier
  ├── simple RCM Q&A
  ├── coding
  ├── denial analysis
  └── policy lookup
       ↓
Retriever
  ↓
Top-k policy/code documents
  ↓
SLM
  ↓
Output validator
  ↓
Citation + confidence + human-review flag
  ↓
Next.js

## 12.1 Zero-cost RAG options

FAISS: simplest local vector index; package it with the backend if the index is small.

PostgreSQL + pgvector: attractive if you want document metadata, users and vectors in Neon in one system, subject to the current plan/features.

Hybrid retrieval: lexical/BM25 + embeddings for code names, denial codes and exact policy phrases.

Store source document ID, section, version and effective date with every chunk.

Never let retrieval silently use stale payer policy; display document/version metadata.

# 13. Tool-Calling and Deterministic Validators

The model should not be responsible for arithmetic, exact database lookup or validating whether a generated code exists.

| Tool | Example | Why |
| --- | --- | --- |
| Code lookup | ICD/CPT/HCPCS description | Prevents invented codes |
| Policy lookup | Payer rule by effective date | Keeps rules current |
| Claim validator | Required fields/modifiers | Deterministic accuracy |
| Patient account | Outstanding balance | Never hallucinate live data |
| Audit logger | Input/output/model version | Traceability |
| PHI detector | Identifier pattern scan | Leakage prevention |

# 14. Final Application Architecture

┌─────────────────────┐
                        │      Next.js UI      │
                        │ RCM Workbench        │
                        └──────────┬──────────┘
                                   │ HTTPS
                                   ▼
                        ┌─────────────────────┐
                        │      FastAPI        │
                        │ Auth / Orchestration│
                        └──────┬───────┬──────┘
                               │       │
                ┌──────────────┘       └────────────────┐
                ▼                                        ▼
       ┌────────────────┐                      ┌─────────────────┐
       │ RCM SLM/GGUF   │                      │ Neon PostgreSQL │
       │ local inference│                      │ users/cases/logs│
       └───────┬────────┘                      └─────────────────┘
               │
        ┌──────┴──────────┐
        ▼                 ▼
  ┌────────────┐    ┌───────────────┐
  │ RAG index  │    │ Tool/Validator│
  │ FAISS/pgvec│    │ code/policy   │
  └────────────┘    └───────────────┘
               │
               ▼
        ┌─────────────────┐
        │ Safety + Output │
        │ validation      │
        └─────────────────┘
               │
               ▼
        Response + sources

# 15. Artifact/File Strategy: .pkl + GGUF

You specifically want the .pkl and GGUF artifacts kept in a folder for the AntiGravity IDE backend/frontend build. Use a disciplined structure.

rcm-slm/
├── model/
│   ├── adapters/
│   │   ├── adapter_config.json
│   │   └── adapter_model.safetensors
│   ├── merged/                 # optional
│   ├── gguf/
│   │   └── rcm-slm-q4.gguf
│   └── tokenizer/
├── artifacts/
│   ├── rcm_vector_index.pkl    # only if using FAISS/pickle
│   ├── metadata.json
│   └── benchmark_results.json
├── backend/
│   ├── app/
│   │   ├── main.py
│   │   ├── api/
│   │   ├── services/
│   │   ├── rag/
│   │   ├── validators/
│   │   └── schemas/
│   ├── requirements.txt
│   └── Dockerfile
├── frontend/
│   └── Next.js app
├── notebooks/
│   ├── 01_data_prep.ipynb
│   ├── 02_dataset_build.ipynb
│   ├── 03_train.ipynb
│   ├── 04_evaluate.ipynb
│   └── 05_export_gguf.ipynb
└── README.md

Security: never deserialize an untrusted pickle. Pickle can execute arbitrary Python during loading. Only load a .pkl that your own pipeline generated and integrity-check it.

# 16. FastAPI Backend Design

| Endpoint | Purpose |
| --- | --- |
| POST /api/v1/chat | General RCM assistant |
| POST /api/v1/coding/suggest | Coding assistance |
| POST /api/v1/claims/scrub | Claim validation |
| POST /api/v1/denials/analyze | Denial analysis |
| POST /api/v1/appeals/draft | Appeal draft generation |
| POST /api/v1/prior-auth/check | Prior authorization completeness |
| POST /api/v1/rag/search | Retrieve policy/reference documents |
| GET /api/v1/health | Health check |
| GET /api/v1/model/info | Model/version metadata |
| POST /api/v1/feedback | User feedback for future training |

## 16.1 Inference response contract

{
  "answer": "...",
  "task": "denial_analysis",
  "confidence": 0.82,
  "sources": [
    {"document_id": "...", "section": "...", "version": "..."}
  ],
  "warnings": [],
  "requires_human_review": true,
  "model_version": "rcm-slm-v1"
}

# 17. Next.js RCM Workbench

Dashboard: claims processed, denial trends, model accuracy, review queue.

RCM Chat: grounded Q&A with citations.

Coding assistant: structured candidate codes with evidence.

Claim scrubber: field-level errors and warnings.

Denial center: denial reason → evidence → corrective action → appeal draft.

Audit panel: model version, timestamp, sources and reviewer.

Feedback controls: correct / incorrect / partially correct + correction field.

Admin model panel: benchmark version, dataset version and deployment version.

# 18. Neon PostgreSQL Data Model

| Table | Important fields |
| --- | --- |
| users | id, email, role, created_at |
| cases | id, task_type, status, created_at |
| claims | id, case_id, payer, codes, amount, metadata |
| predictions | id, case_id, model_version, output, confidence, created_at |
| retrieval_sources | id, prediction_id, document_id, chunk_id, score |
| feedback | id, prediction_id, label, correction, reviewer_id |
| audit_logs | id, actor, action, model_version, timestamp |
| documents | id, title, source, version, effective_date, checksum |

# 19. Resend: Keep It Optional

You do not need Resend for the first working model. Add it when the product needs notifications.

New denial detected → reviewer email.

Appeal draft ready → reviewer email.

Daily/weekly RCM report → scheduled email.

User invitation/password workflow if you implement one.

Resend currently advertises a free tier of 3,000 transactional emails/month with a 100-email/day limit, subject to its current terms and pricing.

# 20. Free Deployment Architecture

GitHub
  ├── frontend → Vercel
  └── backend  → Render
                   │
                   └── Neon PostgreSQL

Optional:
Render backend → Resend
Local/Colab model artifacts → backend model directory

Important: a GGUF model can be large relative to typical free web-service resources. Do not assume a Render Free instance can comfortably load a large quantized model. Measure RAM and cold-start time. If the GGUF is too large, keep inference local for the demo, use a smaller quantized model, or separate inference from the public API.

For a genuinely zero-cost public demo, the most realistic architecture is: Vercel frontend + lightweight Render FastAPI API + Neon DB + small GGUF inference if it fits. Heavy inference should not be forced onto a 512 MB free web service.

# 21. Healthcare/RCM Safety Layer

Do not use real PHI in a public demo.

Apply PHI redaction before logging.

Do not store raw prompts indefinitely by default.

Use role-based access for RCM users.

Encrypt secrets using deployment environment variables.

Log model version and retrieved document version.

Validate generated codes against an authoritative/local reference list.

Require human review for claim submission, coding finalization, denial appeals and other high-impact actions.

Add prompt-injection tests to the benchmark.

Treat retrieved documents as data, not instructions.

# 22. Monitoring and Continuous Improvement

| Signal | Track |
| --- | --- |
| Model | task accuracy, F1, AUC, invalid-code rate |
| RAG | retrieval recall@k, citation correctness, stale-document rate |
| Safety | PHI leakage, prompt-injection success, unsafe automation |
| API | latency, errors, timeouts, cold starts |
| Product | review acceptance, correction rate, feedback |
| Data | distribution drift, new denial categories, new payer policies |

Use feedback to create a hard-example queue. Periodically curate the queue, validate labels and run another adapter training cycle. The supplied source specifically discusses continual learning because coding and payer rules evolve.

# 23. Zero-Cost Experiment Plan

| Experiment | Change one variable | Keep fixed | Decision |
| --- | --- | --- | --- |
| E1 | Base model A vs B | Same dataset/test set | Keep stronger baseline |
| E2 | LoRA r=8 vs 16 | Model/data/training budget | Keep better validation |
| E3 | 2 vs 3 vs 5 epochs | Everything else | Stop before overfit |
| E4 | SFT only vs SFT+RAG | Same benchmark | Measure grounding gain |
| E5 | RAG top-k 3/5/8 | Same retriever | Choose best retrieval/latency tradeoff |
| E6 | Validator on/off | Same model | Measure invalid-output reduction |
| E7 | Synthetic-only vs mixed data | Same benchmark | Measure real/generalization gain |

Do not run random hyperparameter searches on free Colab. Use small, deliberate experiments and keep a CSV/JSON experiment log.

# 24. Exact Colab Notebook Structure

00_setup.ipynb — install packages, verify accelerator, seed everything

01_data_download.ipynb — download/access permitted public datasets

02_deidentify_and_normalize.ipynb — normalization and PHI checks

03_build_rcm_dataset.ipynb — schema, synthetic generation, deduplication

04_split_and_validate.ipynb — patient/group split + leakage tests

05_baseline_eval.ipynb — benchmark the untouched base model

06_lora_train.ipynb — LoRA/QLoRA training

07_task_eval.ipynb — coding/denial/scrubbing metrics

08_rag_build.ipynb — chunk/reference/index creation

09_rag_eval.ipynb — retrieval + grounded answer benchmark

10_safety_eval.ipynb — PHI, prompt injection, invalid-code tests

11_merge_and_export.ipynb — adapter merge where appropriate

12_gguf_convert.ipynb — GGUF conversion and quantization

13_local_inference_test.ipynb — llama.cpp-compatible smoke test

14_package_artifacts.ipynb — produce final model/index/metadata bundle

# 25. Definition of Done

☐ A locked RCM benchmark exists.

☐ The base model has baseline scores.

☐ Training data has provenance and split metadata.

☐ No PHI is used in the public demo.

☐ Train/validation/test leakage checks pass.

☐ Fine-tuned model beats or meaningfully improves the baseline on target tasks.

☐ Invalid code generation is measured.

☐ RAG retrieval quality is measured.

☐ Safety tests are automated.

☐ GGUF inference works locally.

☐ FastAPI health/model endpoints work.

☐ Next.js UI can submit RCM cases and display grounded answers.

☐ Neon stores cases, feedback and audit metadata.

☐ Resend is integrated only where useful.

☐ Vercel/Render deployment works within free limits.

☐ Every prediction records model version.

☐ Critical decisions require human review.

# 26. Recommended Execution Order

Lock the target tasks and benchmark.

Acquire permitted public/synthetic RCM data.

Build the unified dataset schema.

Create a clean 5–10k high-quality pilot dataset before attempting huge training.

Run the base-model benchmark.

Train the first LoRA adapter.

Evaluate and identify failure modes.

Add hard negatives and targeted examples.

Train the second adapter.

Build RAG over policy/reference material.

Add deterministic code/claim validators.

Run the full safety benchmark.

Convert/package the final model as GGUF where the architecture supports it.

Build FastAPI inference and tool orchestration.

Connect Neon PostgreSQL.

Build the Next.js RCM Workbench.

Add Resend notifications if required.

Deploy frontend to Vercel and backend to Render.

Run end-to-end tests.

Freeze model v1 and document benchmark results.

# 27. Things You Should NOT Do

Do not train on scraped medical text without checking licensing and privacy.

Do not mix training and test data.

Do not assume synthetic data is automatically correct.

Do not fine-tune the model to memorize rapidly changing payer policies.

Do not let the LLM invent codes when a lookup tool can verify them.

Do not load untrusted .pkl files.

Do not put the full model into a tiny free web service without measuring memory.

Do not report only loss or generic benchmark scores.

Do not expose PHI through logs, analytics or frontend error messages.

Do not let the model autonomously submit claims or finalize high-impact decisions.

# 28. Final Deliverables You Should Have

| Artifact | Purpose |
| --- | --- |
| rcm_dataset.jsonl | Training data |
| rcm_benchmark.jsonl | Locked evaluation set |
| adapter_model.safetensors | LoRA weights |
| adapter_config.json | Adapter configuration |
| rcm-slm-q4.gguf | Local quantized inference artifact |
| rcm_vector_index.pkl | Optional FAISS index |
| metadata.json | Model/data/version provenance |
| benchmark_results.json | Reproducible evaluation |
| FastAPI backend | Inference + tools + auth |
| Next.js frontend | RCM user interface |
| Neon schema/migrations | Persistent data layer |
| Dockerfile | Backend deployment |
| README.md | Setup, evaluation and deployment instructions |

# 29. Source and Current Platform References

Primary supplied source:

• Domain-Specific Fine-Tuning of LLMs for Revenue Cycle Management (RCM), 14-page source document supplied with this project. It covers RCM fundamentals, datasets, model selection, QLoRA/PEFT, evaluation, RAG, tools, deployment and security.

Key source sections used in this blueprint:

RCM fundamentals and tasks: supplied source, pages 2–3.

Datasets and model candidates: supplied source, pages 4–6.

QLoRA/LoRA workflow and evaluation: supplied source, pages 6–9.

Advanced RAG/tools/continual learning: supplied source, pages 9–10.

Deployment, security and workflow diagrams: supplied source, pages 10–12.

Current platform checks performed while preparing this blueprint:

Render: official pricing/docs currently list Free web services with 512 MB RAM and document 15-minute idle spin-down; free instances are positioned for testing/hobby projects.

Resend: official pricing currently lists a $0 free tier with 3,000 transactional emails/month and 100 emails/day.

Vercel/Neon: use their current free/Hobby allowances and verify limits at deployment time because quotas and product terms can change.

Note: The source document is the basis for RCM methodology. Current platform limits are time-sensitive and should be rechecked before deployment.

# 30. Bottom Line

If the goal is the highest practical RCM accuracy at zero monetary cost, the winning architecture is not “largest model possible.” It is a small, instruction-tuned open model adapted with high-quality RCM SFT/LoRA, surrounded by RAG, deterministic validators, tool calls, strict evaluation and human review.

Recommended v1: small open instruct model + LoRA adapter + FAISS/pgvector RAG + FastAPI + Next.js + Neon + optional Resend + GGUF local inference. Use Colab TPU when the chosen training stack supports it; otherwise use the free Colab GPU for the QLoRA recipe rather than forcing an incompatible TPU workflow.